PROJECT CHARTER

Date: 05/23/2020

**Prepared By: Harish Thadka**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Title**: FCUS Mobile Banking | | | |
| **Project Start Date:** 15 May 2020  **Projected Finish Date:** 04 June 2020 | | | |
| **Budget Information:**  Approximately $1,000,000 dollars, budget has been allocated for this project including work costs, hardware and software costs. An extra amount $50,000 will be given if additional need arises. | | | |
| **Project Manager:** **Name:** Mohan Krishna Alavala, **Phone**: +1 660 541 5768, **E-mail**: [S538097@nwmissouri.edu](mailto:S538097@nwmissouri.edu) | | | |
| **Project Objectives:**  Building Mobile Application for client, to grow their business and banking operations on mobile devices. | | | |
| **Success Criteria:**  We will be designing our Mobile application with an interactive user interface and without any bugs before the deadline. | | | |
| **Approach:**  Project uses agile approach:   * Gathering requirements from the client. * Based on requirements manager estimates cost and develops project plan. * Develop application as per client requirements. * Daily meetings conduct and solve the issues. * Testing the application if any bugs need to fix the issues. * Finally, deploy the application. | | | |
| **Roles and Responsibilities** | | | |
| ***Name and Signature*** | ***Role*** | ***Position*** | ***Contact Information*** |
| **Mohan Krishna Alavala** | Developer | Project Manager/ Backend developer | **+1 660 541 5768** |
| **Harish Thadka** | Developer | Team Lead/ Front End developer | **+1 660 528 0687** |
| **Rohith Chittimalla** | Developer | Content & User Interface Developer | **+1 660 528 0778** |
| **Bhaskar Reddy Minupuri** | Developer | Mobile application Developer | **+1 660 528 0164** |
| **Rohith Reddy Avisakula** | Tester | Testing Manager | **+1 660 215 8754** |
|  | | | |
| **Sign-off:** (Signatures of all above stakeholders)  Mohan Krishna Alavala:  **WhatsApp Image 2020-05-18 at 20.33**  Harish Thadka:  **WhatsApp Image 2020-05-18 at 20.28**  Rohith Chittimalla:  **WhatsApp Image 2020-05-18 at 20.41**  Bhaskar Reddy Minupuri:  WhatsApp Image 2020-05-18 at 20.40  Rohith Reddy Avisakula:  WhatsApp Image 2020-05-18 at 20.40 | | | |
| **Comments:**  (N/A) | | | |